Manipal University Jaipur

School of Computer Science and Engineering Department of AIML

Jul 2026 – Nov 2026

B. Tech AIML (CSE), V Semester

PBL-3 Weekly Progress Report – Groupwise

| Students Name (Groupwise) | Mihir Sanghvi | Programme: | B. Tech AIML (CSE) |
| --- | --- | --- | --- |
|  | Krishna Agarwal |  |  |
|  | Mahika Tuteja |  |  |
| Semester/ Section | V | Reg Numbers: (Groupwise) | 2427010544 |
|  |  |  | 2427010030 |
|  |  |  | 2427010439 |
| Student Mobile Number |  | Course Code: | AIM3170 |
| Student Email –IDs: | mihir.2427010544@muj.manipal.edu | Date and Week: (e.g. : I, II, III, etc) | Week IV 08-10-2026 |
|  | krishna.2427010030@muj.manipal.edu |  |  |
|  | mahika.2427010439@muj.manipal.edu |  |  |

| Name of Faculty Supervisor | Dr. Preeti Narooka |
| --- | --- |
| PBL-3 Project Title: | PACE: Project Allocation, Coordination and Evaluation Portal |
| Programming Language (Front End, Back End, etc) | Front end: TypeScript, React 19, Next.js 16 (App Router), Tailwind CSS v4, PDF.js Back end: Supabase (PostgreSQL with Row Level Security, SQL / PL/pgSQL functions, Auth, Storage), Next.js route handlers on Vercel for LinkedIn Tools: Git and GitHub, Vercel, Python (faculty directory scraper) |
| Project Status (% of work Completed) | 55% |
| Weekly Project Progress-Summary | Moved data, sign-in and file storage from local sample data to Supabase (PostgreSQL, Auth and Storage), with Row Level Security on every table. Built the core PBL workflow: groups with a team lead, weekly report slots, grading of reports out of 10 with feedback, individual grades with improvements, and queries from students to their supervisor. Scraped the MUJ faculty directory (821 faculty members) into the database and added a searchable Faculty Directory with a department filter. Added sign-up with MUJ email verification, the start-of-semester flow and team invitations. Added an in-portal document viewer (PDF.js) so forms and reports open without downloading. |
| Individual Contribution of Student (Must fill- for every individual in the group by Supervisor). | Mihir Sanghvi: designed the Supabase schema, security rules and database functions for groups, weekly reports and grading; connected all pages through one repository layer; built sign-up with email verification. Krishna Agarwal: built the Faculty Directory page with search and filter, and tested sign-in and navigation for the student, supervisor and administrator portals. Mahika Tuteja: checked the scraped faculty data for missing emails and departments, and wrote test cases for group creation and weekly report submission. |

Signature of Students:	Signature of Supervisor:

Date:	Date: