Manipal University Jaipur

School of Computer Science and Engineering Department of AIML

Jul 2026 – Nov 2026

B. Tech AIML (CSE), V Semester

PBL-3 Weekly Progress Report – Groupwise

| Students Name (Groupwise) | Mihir Sanghvi | Programme: | B. Tech AIML (CSE) |
| --- | --- | --- | --- |
|  | Krishna Agarwal |  |  |
|  | Mahika Tuteja |  |  |
| Semester/ Section | V | Reg Numbers: (Groupwise) | 2427010544 |
|  |  |  | 2427010030 |
|  |  |  | 2427010439 |
| Student Mobile Number |  | Course Code: | AIM3170 |
| Student Email –IDs: | mihir.2427010544@muj.manipal.edu | Date and Week: (e.g. : I, II, III, etc) | Week VI 22-10-2026 |
|  | krishna.2427010030@muj.manipal.edu |  |  |
|  | mahika.2427010439@muj.manipal.edu |  |  |

| Name of Faculty Supervisor | Dr. Preeti Narooka |
| --- | --- |
| PBL-3 Project Title: | PACE: Project Allocation, Coordination and Evaluation Portal |
| Programming Language (Front End, Back End, etc) | Front end: TypeScript, React 19, Next.js 16 (App Router), Tailwind CSS v4, PDF.js Back end: Supabase (PostgreSQL with Row Level Security, SQL / PL/pgSQL functions, Auth, Storage), Next.js route handlers on Vercel for LinkedIn Tools: Git and GitHub, Vercel, Python (faculty directory scraper) |
| Project Status (% of work Completed) | 85% |
| Weekly Project Progress-Summary | Achievements module: students file individual achievements with proof; the supervisor approves with up to 5 bonus marks, asks for more details or rejects; the administrator sees the Student Excellence Award shortlist. LinkedIn posting from one central portal account: an in-portal preview shows the post as it will appear, and the supervisor approves and posts in one click. The access token is stored encrypted (AES-256-GCM) on the server. Drag-and-drop upload boxes on every upload (PBL form, weekly report, announcement, achievement). PACE name and logo across the portal; demo accounts and sample data removed. |
| Individual Contribution of Student (Must fill- for every individual in the group by Supervisor). | Mihir Sanghvi: built the LinkedIn connect and post routes on Vercel, encrypted token storage, and the achievement review database functions. Krishna Agarwal: tested uploads (PDF and image types, size limits) and the LinkedIn preview on different screen sizes; reported and rechecked layout bugs. Mahika Tuteja: wrote the LinkedIn post templates for each achievement category, prepared achievement test data and checked the wording of the generated posts. |

Signature of Students:	Signature of Supervisor:

Date:	Date: