Manipal University Jaipur

School of Computer Science and Engineering Department of AIML

Jul 2026 – Nov 2026

B. Tech AIML (CSE), V Semester

PBL-3 Weekly Progress Report – Groupwise

| Students Name (Groupwise) | Mihir Sanghvi | Programme: | B. Tech AIML (CSE) |
| --- | --- | --- | --- |
|  | Krishna Agarwal |  |  |
|  | Mahika Tuteja |  |  |
| Semester/ Section | V | Reg Numbers: (Groupwise) | 2427010544 |
|  |  |  | 2427010030 |
|  |  |  | 2427010439 |
| Student Mobile Number |  | Course Code: | AIM3170 |
| Student Email –IDs: | mihir.2427010544@muj.manipal.edu | Date and Week: (e.g. : I, II, III, etc) | Week VII 29-10-2026 |
|  | krishna.2427010030@muj.manipal.edu |  |  |
|  | mahika.2427010439@muj.manipal.edu |  |  |

| Name of Faculty Supervisor | Dr. Preeti Narooka |
| --- | --- |
| PBL-3 Project Title: | PACE: Project Allocation, Coordination and Evaluation Portal |
| Programming Language (Front End, Back End, etc) | Front end: TypeScript, React 19, Next.js 16 (App Router), Tailwind CSS v4, PDF.js Back end: Supabase (PostgreSQL with Row Level Security, SQL / PL/pgSQL functions, Auth, Storage), Next.js route handlers on Vercel for LinkedIn Tools: Git and GitHub, Vercel, Python (faculty directory scraper) |
| Project Status (% of work Completed) | 95% |
| Weekly Project Progress-Summary | Team requests reworked: the team lead sends each teammate a request; only signed-up students can be added; accepting one request declines the others; a team has at most three members. Role names changed to Team Supervisor and Administrator; test logins added for three students, a team supervisor and an administrator. Only the group's own supervisor can grade (enforced in the database); the administrator sees grades read-only. Achievements now list co-participants and their LinkedIn profiles; LinkedIn posts can be removed and posted again. Announcements support bold text, lists, links and tables, and keep their formatting when pasted from Outlook, Gmail or Word. New bluish white theme across the portal. Final report started. |
| Individual Contribution of Student (Must fill- for every individual in the group by Supervisor). | Mihir Sanghvi: wrote the team request functions, the supervisor-only grading rule and the formatted announcement editor with paste clean-up. Krishna Agarwal: tested the full flow end to end with the five test logins (team forming, mentor form, weekly reports, grading) and ran regression checks after the theme change. Mahika Tuteja: tested announcements pasted from Outlook, Gmail and Word, collected screenshots and drafted sections of the final project report. |

Signature of Students:	Signature of Supervisor:

Date:	Date: